# The Expanse Model - Payment Terms and Pricing

Development Pricing & Payment - The Expanse Model	3

Point System - Fixed Rates	3

Account Balance and Deposits	3

Complexity Estimation - Fixed Amounts	3

Base Rate Calculation ( x )	4

Accuracy of complexity estimations	4

Payroll Transparency for Developers	4

Bonuses	5

Bugs	5

Within Scope - A bug was found and it is within the scope of an in progress or completed ticket.	5

Outside of Scope - A bug was found and it is considered outside of the scope of the ticket.	5

Disclaimer	5

Ongoing/Operational Charges	6

Cloud Platform and Hosting	6

Hourly rates	6

Change of Scope / Work	6

Transparency and Adaptability	6

Examples of Change	6

In the Event of a Change	6

More Information	6

Refunds	7

Project fees	7

Work in the Backlog	7

In Progress work	7

## Project Fees

### Add-ons

Penetration Testing

Advanced Automated Testing

## Development Pricing & Payment - The Expanse Model

### Point System - Fixed Rates

Expanse operates on a point system rather than hourly rates. Charges are on a Product Backlog Item (Ticket / User Story) basis. We estimate our work with points of complexity. We bill Clients clients a fixed rate based on the estimated points of complexity and similarly pay the developers a percentage of the bill.

### Account Balance and Deposits

Clients put a deposit down for their account balance. Charges are deducted from the account balance as services are rendered. Clients may set up auto refill for their accounts. Development will continue to run as long as the account balance is above the minimum threshold set for a project. Clients can add money to their account balance at any time. See the Client Agreement for the precise legal terms and conditions.

### Complexity Estimation - Fixed Amounts

( x ) = Negotiated Base Rate

Level 1 Complexity  =  $(x)

Level 2 Complexity  =  $(3x)

Level 3 Complexity  =  $(8x)

Level 5 Complexity =   $(20x)

Level 8 Complexity =   $(40x)

Level 13 Complexity = $(80x)

Level 21 Complexity = Too big to estimate

### Base Rate Calculation ( x )

Technology stack, architectural requirements, problem complexity, specialty requirements i.e. Security, AI / ML, integrations, requirements are all taken into consideration. Supply and demand in terms of developer availability and project opportunities may also be considered when calculating the base rate for any project.

### Accuracy of complexity estimations

Complexity estimates are not meant to be exact, but Expanse will always try to be as accurate as possible. Complexity estimates will be flawed from time to time. To ensure that our estimates are as accurate as possible we have rules in place and take the following precautions:

Maximum estimate of 2 weeks

When estimating Software it becomes difficult to estimate work that would take longer than 2 weeks. If a piece of work is expected to take longer than 2 weeks, we break it down into smaller pieces that can be more accurately estimated.

Estimate is too low or too high

As long as the requirements and specifications are clear the estimate will be kept.

Approval process

Expanse will review tickets and tasks and their respective estimates with Clients. Based on business value and priority clients acknowledge the estimate, review the details, and decide whether to purchase tickets and tasks..

### Payroll Transparency for Developers

Developers’ primary source of income is from completing work on User Stories or backlog items directly. The payout received by developers for User Stories or Product Backlog Items is proportional to its complexity and may vary based on factors such as bonuses, incentives, deadlines and milestones, developer specializations and level.

### Bonuses

At Expanse we love to positively reward good work. We highly value the ability to reward and give bonuses to our workforce through gamification and monetary and non-monetary rewards.

Project Based Bonuses

Bonuses will be awarded based on the overall success of the project.

Individual Bonuses

Factors include: code quality, deadline management, and other performance metrics.

Gamification

Rewards are core to our gamification process. We have milestone rewards, calendar and time based rewards, rewards for high performance, etc.

## Bugs

### Within Scope - A bug was found and it is within the scope of an in progress or completed ticket.

There is no additional cost to the client for bugs that fall within the scope of the respective ticket. The original requirements and complexity estimate include any bugs that may arise.

### Outside of Scope - A bug was found and it is considered outside of the scope of the ticket.

If the reported issue/bug is determined to be outside the original scope then we will create and estimate a new backlog item or task to resolve the issue.

### Disclaimer

Expanse has final say in whether or not something is considered a bug and if it was part of the initial / agreed upon scope.

## Ongoing/Operational Charges

### Cloud Platform and Hosting

All cloud service fees will be the client’s responsibility to pay. This includes ongoing hosting, and other cloud platform services and charges.

### Hourly rates

We prioritize fixed rates for clients and payout for developers but we reserve the right to charge hourly if a situation should arise in which hourly rates would come into play for design, pm, or other functions as needed.

## Change of Scope / Work

### Transparency and Adaptability

In the software world, change happens frequently. At Expanse we work to clearly define requirements and specifications with the intent of minifying the impact of changes and deviations from the original scope.

### Examples of Change

Sometimes unforeseen factors come up when new information becomes available. Once a developer starts digging into the code and/or integrating with some existing apis or services; they may uncover a new technical challenge.  Or, the developer may recognize something is missing or find out it can not be done as originally planned.

### In the Event of a Change

Changes will be handled on a case by case basis with the intent of satisfying all parties to the best of our ability while providing clear communication. When a change is needed, applicable backlog items will be updated and/or new stories will be created. Important changes will be brought to attention in a timely manner.

### More Information

See Development pricing & Payment for more information

## Refunds

### Project fees

Fees associated with starting a project such as the upfront fees for design and project management are non-refundable. Add-ons are refundable or partially refundable depending on the status of the add-on and project.

### Work in the Backlog

Clients are not charged for development work that has not been started.

### In Progress work

Once work has begun on a backlog item (or ticket) there are no refunds for that item. The exception would be when there is a change of scope or new requirements. In which case please see the Change of Scope section of this document.