## Roadmap / Business Segments

MVP Phase 1 ( POC/MVP )

SIS/LMS Integration, Authentication, Access Control

Website

Currency/Wallet System Setup

Teacher Store: Shop

Teacher Store: Setup

Leveling & Progress Bars Phase 1

View Rewards, Claim Rewards, Loot Box Opening

Inventory

Redeem Rewards / Mark as used

Layout

Hosting ( initial )

FERPA (Family Educational Rights and Privacy Act): This U.S. federal law protects the privacy of student education records. Understand its requirements thoroughly.

COPPA (Children's Online Privacy Protection Act): If your ed tech platform targets children under 13, COPPA mandates obtaining parental consent before collecting their personal information.

~GDPR (General Data Protection Regulation): European Union Related Data with stringent data protection rules.

MVP Phase 2 ( MVP Continued )

Expanse Rewards Step 1: Digital Art

Parent Store

Parent Accounts

Push Button Recognition & Badges Phase 1

Website: Sign Up / Request Demo

Contracts(?) EdLink has one but do I need one?

? Demo Account for testing without the need for integration or an account ( depends on complexity and maintainability, but likely higher value )

Early Phase 1

Payments, Billing, Membership (5-10k)

Competition & Battles ( need more time to accurately estimate, design 10-20k, development 20-100k )

Quests / Achievements

Visual Recognition Animations / Feedback w/ AI and Analytics

Leveling System Phase 2

Early Phase 2

Repeated Rewards

Milestone Rewards

School Store

School Leadership Selection / Determination

Teacher, Parent, School Repeated & Milestone Rewards

Expansion of previous features

Early-Middle

Profile w/ Customization, and character Avatar,

Quests/Achievements

Chat & Announcements

Notifications / Messaging

Friends lists

Peer to Peer Recognition

Negative Reinforcement Options

Badges

Items & Equipment, Perks

Push button recognition phase 2

Skill System, Automated/manual class detection and categorization for skills

Usage Reporting

Integration with Other Country LMS that aren’t supported ( Ed Link Maybe doing this )

Website Extensions, Chat Support

Awards & Recognition / Most improved, most consistent, etc

Expansion of previous features

Middle-Late

Scholarships ( Kauffman Funding? ) ->

Additional idea: reward from current uni for current attendants, or perhaps unis pay them o0, 5$ is a lot to a college kid and a completed degree is a lot to a university

Sponsorships: Local & Global

Educational Rewards

Essences

Lottery System, Giveaways

Mobile Apps

Expansion of previous features

Social Integrations

Data Analysis and Collection to the extent determined appropriate

GPA Alternative Metrics

Expanse Diplomas/Degrees

Educational Content

Additional Statistics & Analysis

Trading & Economy Extension: Auction House etc

Competition Expansion & More Battle Features

Teacher Rewards / Rewards for Teachers

Expansion of previous features

End Game ( Likely separate entities, Possible Options but not required )

Banking, Real Money Transfer

Online Item Sales / Toys / Makeup / School Supplies / Rewards

Food Sales / Restaurants and Delivery

Other

Vending Machines W/ Rewards

Mini educational games

? Financial Management, Interest & Investments